Vinegar Food Restaurant

|  |  |  |
| --- | --- | --- |
| **Supervisor.** | **Sir Hassan Nadeem** | |
| **Batch.** | **2206C1** | |
| **Group.** | **“B”** | |
| **Serial No.** | **Enrollment Number** | **Student Name** |
| **1.** | 1385547 | Jamila Mughal |
| **2.** | 1384695 | Maryam Nadeem |
| **3.** | 1379031 | Sheheryar Khan Kundi |
| **4.** | 1380276 | Muhammad Summaid Siddiqui |

**ACKNOWLEDGEMENT**

Before anything, I would like to thanks my beloved teacher who helped us a lot in reviewing this project within the limited time frame.

Secondly, we would also like to thank the eProject team at Aptech Head Office, who gave us the golden opportunity to do this wonderful project about Vinegar food Restaurant

Thirdly, we also thank the eProject team, some of the benefits are as under: Re-enforcement of skills happens in the experiential learning process. ∙ A mentor, ensuring that we do not get drifted, constantly guides us. ∙ It gives us a lot of confidence to face an interview as we have worked on a project. We can explain virtually everything on the subject we have.

**SYNOPSIS**

With the help of technology, we are providing people ease to book tables and know about our Restaurant. We are providing relaxing survey to our website. Attached all the information about the main dishes of our restaurant. So shares the perfect relaxing images through the website for everyone to know. For the convenience of the people. Best Food Restaurant website to visit.

**PROBLEM DEFINITION**

Vinegar Food Restaurant is located in city of Washington, which is the one of well-known place for tourism. Aquarium is very huge and comprises of marine life animals and they are fed and breeding. It is the big center for organizing the school events for the purpose of study and so on. For the children to visit an aquarium is big thing as they love to sea creatures. The organization wishes to make a website for the aquarium for which they have contacted you.

**CUSTOMER REQUIREMENT**

**SPECIFICATION (CRS)**

The Web site is to be created based on the following requirements.

1. The Home page must have well defined logo and image of the sea creatures.
2. Apart from home link, other links such as gallery section, certain information about animals (marine life animals) they have.
3. Contact details must be added.
4. Timing and location must be stated in the website
5. Events (separately for children) must be stated in the website with the proper schedule and details.
6. Online booking of event (Dummy page where information must be entered, and validation checking must be done)
7. Images of the aquarium location (site seeing must be included)
8. Navigation must be maintained smooth.
9. Color combination must be precise and uniformity must be maintained.
10. Categorization of the marine life animals and their different species information should be shown in tabular form.
11. Feedback form (dummy) should be provided.

**SCOPE OF THE WORK (IN BRIEF)**

The website is to be developed for the Windows Platform using HTML5, JavaScript and bootstrap jQuery. The site should work well in all leading browsers including Chrome, Firefox etc. Our welcome page icon is re-directed to the main web page Ever essential content direct to relative content.

**AGGREGATED SITEMAP**

**SITEMAP ENGLISH**

(1.In



**WIREFRAMES**

ABOUT:

(LOGO) Home About Services Portfolio Dine Inn Visit Contact

NAVBAR:

CONTENT

PICTURE

PICTURE

PICTURE

HEADING

SERVICES:

# CONTENT

MINI AQUARIUM:

HEADING

CONTENT

PICTURE

VIDEO LINK:

CONTENT

CONTENT

VIDEO

PORTFOLIO:



  



PICTURE

LINK

HEADING

CONTENT

TEAM INTRO:

JNIJIJ

PICTURE

CONTENT

View side

HEADING



HEADING

CCONTENT

PICTURE

PICTURE

PICTURE

VISIT

HEADING



CONTENT

CONTENT

QUESTIONS:

H

HEADING

CONTENT

**CONTACT:**

CONTACT:

NMN

HEADING

CONTENT

FOOTER:

ICONS>>

HEADING

COPYRIGHTS.

**TASK SHEET REVIEW 2**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Ref. No.: eP/Advertisement Portal Management System/01 | | Project  title | Date of Preparation of Activity Plan | | | |
| No | Task | Vinegar Food Restaurant | Actual | Actual | Team-mate | Status |
| Start Date | Days | Names |
| 1 | Searching | 19/oct/22 | 1 | maryam | Complete |
| 2 | Build About page | 19/oct/22 | 1 | Sheheryar | Complete |
| 3 | Build Contact us page | 20/oct/22 | 3 | Summaid | Complete |
| 4 | Build Questions Query, Page and content | 20/oct/22 | 7 | Maryam , sheheryar | Complete |
| 5 | Begin Code  JavaScript For  The Home Page | 24/oct/22 | 2 | summaid | Complete |
| 6 | Begin Code  JavaScript for portfolio and service page | 25/oct/22 | 3 | Jamila mughal | Complete |
| 7 | Begin Code  JavaScript for The Dine Inn and About page | 25/oct/22 | 3 | Summaid | Complete |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | Begin Code  Support For  Browsers and content |  | 30/oct/22 | 4 | Jamila mughal | Complete |
| 9 | Check Progress and Assign New Tasks | Every Alternative Day | - | Maryam, Jamila, sheheryar,  summaid | Complete |

**TASK SHEET REVIEW 3**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Ref. No.: eP/Advertisement Portal Management System/01 | | Project title | Date of Preparation of Activity Plan | | | |
| No | Task | Nexus Aquarium | Actual  Start Date | Actual  Days | Team-mate  Names | Status |
| 1 | Check color  format, size,  JavaScript, Bootstrap, CSS  responsive in the Home page | 19/oct/22 | 2 | maryam | Complete |
| 2 | Check color  format, size,  JavaScript, Bootstrap, CSS  responsive in  Dine Inn, About us page | 19/oct/22 | 2 | Sheheryar | Complete |
| 3 | Check color  format, size,  JavaScript,  responsive in  Portfolio, Visit page. | 20/oct/22 | 4 | Summaid | Complete |
| 4 | Write a  developer guide and web content | 20/oct/22  24/oct/22 | 9 | Maryam , sheheryar | Complete |
| 5 | Write user  Manuals |
| 6 | Overall  inspection of the project | 25/oct/22 | 1 | Maryam, Jamila, sheheryar,  summaid | Complete |